what are requirements for Migrate Dev Database to PostgreSQL (Held)

The requirements for the PostgreSQL Migration (currently held) are detailed in

POSTGRES_MIGRATION.md. Here is the summary of what is needed to proceed when you are ready:

1. Prerequisites

- PostgreSQL 13+ installed and running.

- Database Credentials (Username/Password) ready.

- Backup of the existing

sql_app.db (SQLite).

2. Codebase Updates

- Install Driver: Run

npm install pg

in

hcm_api

.

- Update Configuration:

  - Modify

.env to set

DB_TYPE=postgres

and add connection details (

DB_HOST

,

DB_PORT

,

DB_NAME

, etc.).

  - Update

app.module.ts to dynamically switch the

TypeOrmModule

configuration based on

DB_TYPE

.

3. Database Setup

- Create a new empty database (e.g.,

hunzal_hrms

) in PostgreSQL.

- Create a dedicated user (e.g.,

hunzal_user

) with permissions.

4. Data Migration (The Complex Part)

- Schema Migration: Use TypeORM to generate and run migrations to create the table structure in Postgres.

- Data Transfer: Write and run a script (e.g.,

scripts/migrate-data.ts

) to read data from the old SQLite file and insert it into the new PostgreSQL database (mapping types where necessary, e.g.,

datetime

to

timestamp

).

Why it was Held: This was deferred to maintain velocity on the MVP using the zero-config SQLite setup, avoiding the need for immediate local Postgres installation and configuration.

is any new installations required

Yes, to proceed with the migration, you would need to install the following:

1. External Software (System Level)

You need to install the PostgreSQL Database Server on your machine if you haven't already.

- Download: PostgreSQL Downloads

- Version: Recommended 13 or higher.

- During Install: You will be asked to set a password for the

postgres

superuser. Remember this password.

2. Project Dependencies (Code Level)

Once you are ready to switch, you need to install the PostgreSQL driver in your

hcm_api

folder, as it is not currently installed (

package.json currently only has

sqlite3

).

Run this command in your terminal:

bash

cd d:/Python/HCM_WEB/hcm_api

npm install pg

npm install --save-dev @types/pg

Until you decide to perform the migration, no new installations are required to keep using the current SQLite version.

make a comprehensive, professional level plan for professional level database structure and its implementation and management.

Professional Database Architecture Plan Ready

I have designed a comprehensive, enterprise-grade database implementation plan for your HRMS.

🏗️ Plan Highlights

1. Technology Stack

- Database: PostgreSQL 16+ (Enterprise standard)

- ORM: Prisma (Type-safe, matches your strict TypeScript)

- Architecture: Relational Schema with strict integrity

2. Schema Design

- Core: Employee, Department, Designation

- IAM: User, Role, Permission (RBAC)

- Modules: Payroll, Attendance, Recruitment, Assets

- Security: Row Level Security (RLS) policies

3. Implementation Strategy

- Phase 1: Setup Prisma & Docker environment

- Phase 2: Migrate mock data to Seed scripts

- Phase 3: Refactor API layer (localStorage -> Database)

4. Management & Ops

- Backups: Point-in-Time Recovery (PITR)

- Security: Encryption at rest/transit, Audit Logging

- Performance: Connection pooling, Indexing strategy

📄 Artifact Created

database_design_plan.md

- Detailed roadmap.

❓ Critical Decision Needed

To implement this, we need a backend layer. The current app is a client-side Vite app. Which path do you prefer?

- Supabase (BaaS): Fastest. Provides Postgres DB, Auth, and Auto-generated API. Works directly with Vite.

- Node/Express Backend: Traditional. We build a separate API server. More control, more work.

- Migrate to Next.js: Modern Fullstack. Move current React code to Next.js. Best for SEO and Server Actions.

I recommend Option 1 (Supabase) for immediate professional results with minimal architectural rewrite, or Option 3 if you want a long-term full-stack framework.

Enterprise HRMS Database Architecture & Implementation Plan

1. Executive Summary

This document outlines the comprehensive strategy for transitioning the HRMS application from a client-side localStorage mock data model to a robust, enterprise-grade relational database system. The plan prioritizes data integrity, security, scalability, and performance to support the application's professional standards.

Current State: In-memory/LocalStorage mock data. Target State: PostgreSQL 16+ with Prisma ORM, connection pooling, and Row Level Security (RLS).

2. Technology Stack Selection

| Component | Selection | Rationale |
| --- | --- | --- |
| Database Engine | PostgreSQL 16+ | Industry standard for enterprise HRMS. robust JSON support, ACID compliance, advanced indexing, and RLS. |
| ORM | Prisma | Best-in-class TypeScript integration, type-safe queries, automated migrations, and intuitive schema definition. Matches our strict TypeScript codebase. |
| Connection Pooling | PgBouncer (or Supabase Pooler) | Manages high concurrency efficiently, critical for enterprise scale. |
| Hosting Strategy | Managed PostgreSQL (e.g., Supabase, AWS RDS, or Neon) | Reduces operational overhead. Supabase is recommended for its built-in Auth integration and RLS capabilities. |
| Migration Tool | Prisma Migrate | Declarative schema management and version control for database changes. |

3. Database Schema Design

The schema is organized into logical domains to ensure modularity and maintainability.

3.1 Core HR Domain

- Organization: Global settings, currency, tax year.

- Department: Hierarchical structure (Adjacency List or Materialized Path).

- Designation: Grades, salary ranges, benefit levels.

- Employee: Central entity.

  - PK:

id (UUID)

  - FKs: departmentId, designationId, managerId (Self-reference), userId.

  - Fields: PII (encrypted), dates, status, employment type.

  - Indexes: email, employeeCode, departmentId, status.

3.2 Identity & Access Management (IAM)

- User: Auth credentials (hashed), relation to Employee.

- Role: RBAC definitions (Super Admin, HR Admin, Manager, Employee).

- Permission: Granular access controls (e.g., view:salary, edit:employee).

- AuditLog: Immutable record of all system actions (who, what, when, oldValue, newValue).

3.3 Module Domains

- Attendance & Leave:

  - AttendanceRecord: Time-series data, geo-location, verification method.

  - LeaveRequest: Workflow state machine (PENDING -> APPROVED), types, balances.

  - Shift: Schedules and working days.

- Payroll:

  - PayrollRun: Monthly processing batches.

  - Payslip: Individual records, JSONB for dynamic breakdown (allowances/deductions).

  - SalaryStructure: Base, HRA, etc.

- Recruitment (ATS):

  - JobVacancy: Openings, status.

  - Candidate: Profile, resume URL, AI score.

  - Application: Link between Candidate and Job, stage tracking.

- Assets & Inventory:

  - Asset: Lifecycle tracking, custodian history.

3.4 Relationships & Integrity

- Foreign Keys: Enforced strictly (e.g., ON DELETE RESTRICT for Departments to prevent orphaning Employees).

- Constraints:

  - UNIQUE(email)

  - CHECK(salary > 0)

  - CHECK(end_date >= start_date)

- Timestamps: createdAt, updatedAt, deletedAt (Soft delete for compliance).

4. Implementation Strategy

Phase 1: Setup & Configuration

- Initialize Prisma: npx prisma init.

- Define Schema: Translate

types.ts interfaces into schema.prisma models.

- Docker Environment: Create docker-compose.yml for local PostgreSQL development.

- Database Connection: Configure DATABASE_URL with environment validation.

Phase 2: Migration & Seeding

- Initial Migration: Generate SQL migration for the base schema.

- Seed Script: Create prisma/seed.ts to populate DB with the existing mock data from

services/mockData.ts.

- Data Verification: Ensure all mock data relationships are preserved.

Phase 3: API Layer Refactoring

- Service Layer Update: Refactor

services/api.ts to replace localStorage calls with Server Actions or API routes using Prisma Client.

  - Note: Since this is a client-side React app, we will need a backend layer (e.g., Next.js API routes or a separate Node/Express server) to securely talk to the DB. For a pure Vite app, we might use Supabase Client directly with RLS.

- Type Alignment: Regenerate TypeScript types from Prisma schema to ensure end-to-end type safety.

5. Management & Operations Plan

5.1 Security & Compliance

- Row Level Security (RLS):

  - Employees can only view their own sensitive data.

  - Managers can view their direct reports.

  - HR Admins have broad access but audit logged.

- Encryption:

  - At Rest: AES-256 encryption for database volume.

  - In Transit: TLS 1.3 for all connections.

  - Column Level: Sensitive PII (CNIC, Bank Account) encrypted at application level before storage.

- GDPR/Compliance: Implement "Right to be Forgotten" (anonymization procedures).

5.2 Backup & Disaster Recovery

- Automated Backups: Daily full backups, WAL archiving for Point-in-Time Recovery (PITR).

- Retention Policy: 30 days for automated backups, monthly snapshots retained for 1 year.

- Drill: Quarterly restoration tests to verify data integrity.

5.3 Performance & Monitoring

- Indexing Strategy: B-Tree for standard lookups, GIN for JSONB and text search.

- Query Analysis: Use pg_stat_statements to identify slow queries.

- Connection Pooling: Configure PgBouncer to handle max connections (e.g., 100 active, 1000 queued).

- Alerting: Set up alerts for CPU > 80%, Disk Space < 10%, and Deadlocks.

6. Next Steps (Immediate Action Items)

- Approval: Confirm technology choice (PostgreSQL + Prisma).

- Backend Decision: Decide on backend architecture (Migrate to Next.js for full stack, or add Node.js/Express backend, or use Supabase BaaS). Recommendation: Supabase for speed and RLS.

- Schema Definition: Begin writing schema.prisma.